f

RAGOps Team Execution Plans & Individual Claude Prompts Production-Grade MLOps for RAG-Based Clinical Decision Support

# Quick Project Summary

A production MLOps system around a RAG pipeline that answers clinical/medical questions from PubMed literature. The novel contribution is RAGOps — automated monitoring, drift detection, CI/CD pipelines, and Explainable AI (XAI) specifically designed for RAG systems in clinical settings.

| Component | Tool |
| --- | --- |
| Dataset | PubMed abstracts (open access via NCBI API) |
| LLM | LLaMA-3-8B via Ollama (runs locally — free) |
| Vector DB | ChromaDB |
| Evaluation | RAGAS framework |
| XAI | SHAP + attention weight attribution + explanation consistency tracking |
| Tracking | MLflow |
| CI/CD | GitHub Actions |
| Serving | FastAPI + Streamlit |
| Language | Python 3.11 throughout |

## GitHub Repo Structure

ragops/

├── data/                    # Member 4

│   ├── raw/

│   ├── processed/

│   └── dvc.yaml

├── rag_pipeline/            # Member 2

│   ├── ingest.py

│   ├── retriever.py

│   └── chain.py

├── evaluation/              # Member 3

│   ├── ragas_runner.py

│   ├── benchmarks/

│   ├── ablations/

│   └── explainability.py   ← NEW (XAI)

├── mlops/                   # Member 1

│   ├── drift_detector.py

│   ├── mlflow_tracker.py

│   ├── refresh_trigger.py

│   └── explanation_monitor.py  ← NEW (XAI)

├── serving/                 # Member 4 (weeks 3–4)

│   ├── api.py

│   └── dashboard.py        ← gains XAI tab

├── .github/workflows/       # Member 1

├── docker-compose.yml       # Member 1

└── paper/                   # All members

MEMBER 1 MLOps Infrastructure Lead • Recommended: Rishabh

You own the engineering backbone that makes this a research paper, not just a project. The key innovation you build is PSI-based embedding drift detection + automated retraining trigger for RAG — the paper's core novelty. You also own CI/CD, Docker, MLflow, and XAI consistency monitoring.

## Week 1 — Foundation & Infrastructure Setup

Goal: Everyone on the team can run the project locally by end of week.

| Task | Details | Output |
| --- | --- | --- |
| Repo setup | Create GitHub repo, branch strategy (main/dev/feature/*), .gitignore, folder structure | Repo live, README draft |
| Docker environment | docker-compose.yml with services: ChromaDB, MLflow, Ollama (LLaMA-3), FastAPI | All services spin up with one command |
| MLflow server | Configure MLflow with SQLite backend. Define experiment schema: rag_config (chunk size, top-k, model) → metrics | mlflow_tracker.py |
| CI scaffold | GitHub Actions: on every PR → run pytest → run RAGAS eval on 10-question mini benchmark → post result as PR comment | .github/workflows/eval.yml |
| Team onboarding | Write SETUP.md so each member can get environment running in < 30 minutes | SETUP.md |

## Week 2 — Drift Detector (Core Paper Contribution)

Goal: Build the PSI-based embedding drift detection system.

| Task | Details | Output |
| --- | --- | --- |
| Baseline distribution capture | After Member 4 finishes ETL, compute embedding distribution. Store mean, variance, and histogram per dimension. Save as baseline_dist.pkl | drift_detector.py::capture_baseline() |
| PSI computation | PSI < 0.1 = no drift ¦ 0.1–0.25 = moderate ¦ > 0.25 = significant. Run weekly on new PubMed data | drift_detector.py::compute_psi() |
| Drift alert system | PSI > threshold → log to MLflow → write drift_report.json → trigger GitHub Actions via repository dispatch | drift_detector.py::alert() |
| Faithfulness decay detector | Track RAGAS faithfulness in MLflow. Rolling 7-day average drops > 15% → flag as generation drift | drift_detector.py::monitor_generation() |
| Auto-refresh trigger | On drift alert → pull latest PubMed batch → re-runs ETL → re-indexes ChromaDB → re-runs RAGAS eval → posts diff report | .github/workflows/refresh.yml |

Paper angle: Log PSI scores over 4 weeks of simulated data as Figure 2. Show the trigger firing when you inject synthetic drift.

## Week 3 — Integration, Quality Gates & XAI Monitoring

Goal: Tie all components together. Make CI/CD enforce quality. Add XAI consistency tracking.

| Task | Details | Output |
| --- | --- | --- |
| RAGAS quality gate | In GitHub Actions: if faithfulness < 0.70 OR context_recall < 0.65 → fail the PR. Thresholds in config.yaml | Updated eval.yml |
| MLflow experiment comparison | Script to compare two RAG configs side-by-side in MLflow UI | mlops/compare_runs.py |
| Docker hardening | Health checks on all services. Makefile: make setup ¦ run ¦ eval ¦ drift-check | Makefile, updated docker-compose.yml |
| Integration testing | End-to-end: ingest 100 docs → query 10 questions → RAGAS eval → MLflow log → drift check | tests/test_e2e.py |
| XAI consistency monitor | Consume explanation_vector from Member 3's SHAP output. Track cosine similarity across runs. Score < 0.75 → flag 'explanation instability' in MLflow as explanation_consistency_score | mlops/explanation_monitor.py |
| XAI quality gate in CI | If explanation_consistency_score < 0.70 on CI benchmark → post warning comment on PR (non-blocking) | Updated eval.yml |

## Week 4 — Paper Writing + Final Polish

| Paper Section | Your Responsibility |
| --- | --- |
| Section 3: System Architecture | Full architecture diagram + component descriptions including XAI layer |
| Section 4.1: Drift Detection Methodology | PSI formulation, threshold derivation, alarm mechanism |
| Section 4.4: Explanation Consistency Monitoring | How you track SHAP vector stability across runs as an MLOps metric |
| Section 5: Reproducibility | Docker setup, GitHub repo, how to replicate all experiments |
| Appendix A | CI/CD workflow diagrams including XAI quality gate |

Other tasks: Record a 3-minute demo video. Write CONTRIBUTING.md. Tag v1.0.0 release on GitHub.

## Deliverables Checklist

- docker-compose.yml — all services running with one command

- mlops/mlflow_tracker.py — logs RAG config + RAGAS metrics per run

- mlops/drift_detector.py — PSI computation + generation drift monitoring

- mlops/refresh_trigger.py — auto knowledge base refresh on drift

- mlops/explanation_monitor.py — XAI consistency tracking via SHAP vector cosine similarity

- .github/workflows/eval.yml — PR quality gate (RAGAS + XAI consistency warning)

- .github/workflows/refresh.yml — automated refresh pipeline

- Makefile — clean developer experience

- tests/test_e2e.py — end-to-end integration test

- Paper Sections 3, 4.1, 4.4, 5, Appendix A

CLAUDE PROMPT — Member 1 (Paste at the start of every Claude session)

You are a senior MLOps engineer helping me build the infrastructure layer of RAGOps —

a production-grade MLOps framework for RAG pipelines applied to clinical decision support.

## My Role

1. Docker environment for all services (ChromaDB, MLflow, Ollama/LLaMA-3, FastAPI)

2. MLflow experiment tracking for RAG configurations

3. GitHub Actions CI/CD pipeline with RAGAS quality gates

4. PSI-based embedding drift detection  ← PAPER'S CORE NOVEL CONTRIBUTION

5. Automated knowledge base refresh trigger when drift is detected

6. XAI consistency monitoring — tracking SHAP explanation vector stability  ← XAI NOVEL ADDITION

## Tech Stack

Python 3.11 | Docker + Docker Compose | MLflow (SQLite) | GitHub Actions

ChromaDB | Ollama LLaMA-3-8B | RAGAS | NumPy/SciPy | FastAPI

## Interface Contracts (what teammates expose to me)

Member 2: rag_pipeline.chain.query(question) -> {answer, source_docs, retrieval_latency_ms}

Member 3: evaluation.ragas_runner.run_eval(qa_pairs) -> {faithfulness, context_recall, ...}

Member 3: evaluation.explainability.explain(q, docs) -> {shap_values, explanation_vector, ...}

Member 4: data.ingest.get_embeddings() -> np.ndarray (n_docs, 384)

## XAI Monitoring Design

- Receive explanation_vector (np.ndarray) from Member 3 after each eval run

- Store baseline vectors for 10 CI benchmark questions after first run

- Compute cosine similarity between current and baseline vectors

- Log explanation_consistency_score (mean cosine sim) to MLflow

- score < 0.75 → warning  |  score < 0.60 → 'explanation instability' alert

## PSI Design

PSI = sum((Actual% - Expected%) * ln(Actual% / Expected%)) across histogram bins

Threshold: PSI > 0.25 triggers refresh  |  0.1-0.25 logs warning

## Code conventions

- Type hints + docstrings on everything

- Use logging module, never print()

- Flag paper contributions: # PAPER CONTRIBUTION

- Flag XAI work: # XAI CONTRIBUTION

Start each session by asking: which component am I building, and what is already done?

MEMBER 2 RAG Pipeline Engineer

You build the core RAG machinery — from document ingestion into ChromaDB to the hybrid retrieval chain. Your experiments across retrieval strategies directly produce the paper's Table 1 ablation results. In Week 3, you expose raw retrieval scores to power the XAI layer.

## Week 1 — Baseline RAG Chain

Goal: Working end-to-end RAG chain answering medical questions.

| Task | Details | Output |
| --- | --- | --- |
| ChromaDB collection setup | Create collection with sentence-transformers/all-MiniLM-L6-v2. Persistent storage at path Member 1's Docker mounts | rag_pipeline/vectorstore.py |
| Fixed chunking ingestion | Chunk at 512 tokens, 50-token overlap using LangChain RecursiveCharacterTextSplitter. Embed and upsert | rag_pipeline/ingest.py |
| Dense retriever | LangChain Chroma.as_retriever(search_kwargs={"k": 5}) | retriever.py::dense_retriever() |
| Basic LangChain chain | RetrievalQA with LLaMA-3 via Ollama. Prompt: 'You are a clinical assistant. Use ONLY the context to answer.' | rag_pipeline/chain.py |
| Expose clean API | query(question, retriever_type='dense', k=5) -> dict | Integrated into chain.py |

## Week 2 — Retrieval Strategy Experiments (Paper's Table 1)

Goal: Compare 3 retrieval strategies × 3 chunk sizes = 9 configurations.

| Task | Details | Output |
| --- | --- | --- |
| BM25 retriever | Implement using rank_bm25 library over same corpus. Wrap as LangChain retriever | retriever.py::bm25_retriever() |
| Hybrid retriever | Weighted combination: 0.6 × dense + 0.4 × BM25. Re-rank top-20, return top-k | retriever.py::hybrid_retriever() |
| Reranker | Add cross-encoder/ms-marco-MiniLM-L-6-v2 as second-stage reranker on hybrid results | retriever.py::reranker() |
| Chunk size variants | Re-ingest at 256, 512, 1024 token chunk sizes. Separate ChromaDB collection per size | ingest.py with chunk_size param |
| Config-driven experiments | Accept config dict: {retriever, chunk_size, k, reranker}. Log config to MLflow | Updated chain.py |

9 configurations: dense | bm25 | hybrid  ×  256 | 512 | 1024 tokens. Fixed: k=5, reranker.

## Week 3 — Optimization, Integration & XAI Support

Goal: Best configuration locked in. Expose retrieval scores to power the XAI layer.

| Task | Details | Output |
| --- | --- | --- |
| Best config selection | Based on Member 3's RAGAS results, lock in top configuration in config.yaml | config.yaml: retriever.best_config |
| Query preprocessing | Medical abbreviation expansion + query rephrasing for retrieval | rag_pipeline/query_processor.py |
| XAI: Retrieval score exposure | Expose raw retrieval scores (cosine sim / BM25 / hybrid combined) per document in query() response. Member 3's SHAP explainer needs these as features. | chain.py adds retrieval_scores: List[float] |
| XAI: Term-level match export | For BM25 retriever, export per-term match scores between query and each doc. Token-level signal for SHAP attribution. | retriever.py::bm25_term_scores(query, doc) |
| Source attribution | Each answer includes source_docs with PubMed IDs and snippets | Updated chain.py response |
| Performance optimization | Batch embedding, async retrieval, response caching. Target: latency < 3s per query | Updated chain.py |
| Unit tests | Test each retriever type, test chain with mock ChromaDB | tests/test_rag.py |

## Week 4 — Paper Writing

| Paper Section | Your Responsibility |
| --- | --- |
| Section 2: Related Work | RAG papers (Lewis et al. 2020, Guu et al. REALM), hybrid retrieval literature |
| Section 4.2: RAG Pipeline Design | Chunking strategies, retriever types, reranker, prompt engineering decisions |
| Table 1 | Ablation results across 9 retrieval configurations (RAGAS scores + latency) |

## Deliverables Checklist

- rag_pipeline/vectorstore.py — ChromaDB setup + collection management

- rag_pipeline/ingest.py — chunking (256/512/1024) + embedding + upsert

- rag_pipeline/retriever.py — dense, BM25, hybrid, reranker + bm25_term_scores()

- rag_pipeline/chain.py — unified query() API with retrieval_scores in response

- rag_pipeline/query_processor.py — medical query preprocessing

- 9 config experiment results logged to MLflow

- tests/test_rag.py

- Paper Sections 2, 4.2, Table 1

CLAUDE PROMPT — Member 2 (Paste at the start of every Claude session)

You are a senior NLP/RAG engineer helping me build the retrieval pipeline for RAGOps.

## My Role — RAG Pipeline Engineer

1. Document chunking and embedding into ChromaDB

2. Three retrieval strategies: dense (semantic), BM25 (lexical), hybrid

3. Cross-encoder reranker as second stage

4. LangChain chain connecting retrieval to LLaMA-3 via Ollama

5. Ablation experiments across 9 configs  ← PAPER'S TABLE 1

6. Expose retrieval_scores + bm25_term_scores() for XAI layer  ← XAI SUPPORT

## Tech Stack

Python 3.11 | LangChain | ChromaDB (localhost:8000) | rank_bm25

sentence-transformers/all-MiniLM-L6-v2 | cross-encoder/ms-marco-MiniLM-L-6-v2

Ollama LLaMA-3-8B at http://localhost:11434 | MLflow tracking

## Output I Must Expose

def query(question: str, config: dict = None) -> dict:

# returns: {answer, source_docs, retrieval_latency_ms,

#           retrieval_scores: List[float],  ← for Member 3 XAI

#           config}

def bm25_term_scores(query: str, doc: str) -> dict:

# returns {term: score}  ← token-level XAI attribution for Member 3

## Experiment Matrix — Paper Table 1

retriever_type: dense | bm25 | hybrid

chunk_size:     256  | 512  | 1024 tokens

Fixed: k=5, reranker ON for hybrid, OFF for others

## Key Design Principles

- Factory pattern: retriever types are independently swappable

- ChromaDB collections named: pubmed_{chunk_size}

- Chunk overlap = 10% of chunk size

- Prompt: ONLY use provided context; answer 'Insufficient context' if no match

- Flag ablation code: # ABLATION EXPERIMENT

Start each session by asking: which retriever am I building, and which config am I testing?

MEMBER 3 LLM & Evaluation Lead • XAI Layer Owner

You are the scientific rigour of this project. Your RAGAS evaluation framework, benchmark question set, ablation results, and complete XAI explainability layer make this a credible and novel research paper. Every claim in the paper gets validated by your numbers.

## Week 1 — Evaluation Framework Setup

Goal: RAGAS running on a mini benchmark before the full system is ready.

| Task | Details | Output |
| --- | --- | --- |
| RAGAS installation & config | Install ragas, configure with GPT-3.5 judge or local judge. Set up 4 metrics: faithfulness, context_recall, answer_relevance, context_precision | evaluation/ragas_runner.py |
| Benchmark Q&A creation | 50 medical Q&A pairs from PubMed: diagnosis (15), treatment (15), drug interactions (10), clinical guidelines (10). Each: question, ground_truth, relevant_pmids, category, difficulty | evaluation/benchmarks/qa_pairs.json |
| Mini CI benchmark | 10 diverse questions for CI/CD. Must run in < 2 minutes. | evaluation/benchmarks/ci_benchmark.json |
| RAGAS metrics definition | Document thresholds. Faithfulness = catches hallucinations. Context Recall = retriever quality. | evaluation/README.md |
| Baseline run | Run RAGAS on Member 2's baseline chain with default config. Record as Experiment 0. | MLflow run: baseline-eval-week1 |

## Week 2 — Ablation Study Execution (Paper Results)

Goal: Run all 9 retrieval configurations through RAGAS. Produce paper's Table 1.

| Task | Details | Output |
| --- | --- | --- |
| Automated ablation runner | Loop over 9 configs, call Member 2's query(), run RAGAS, log to MLflow | evaluation/ablations/run_ablations.py |
| Results aggregation | Collect mean ± std for each metric across 50 questions per config | evaluation/ablations/results.csv |
| Latency benchmarking | Measure p50, p95, p99 retrieval latency per config | Added to results.csv |
| Statistical significance | Paired t-test between best and second-best config on faithfulness. p < 0.05 needed for paper. Report Cohen's d effect size. | evaluation/ablations/significance_test.py |
| Error analysis | For 10 worst-performing questions: retrieval failure ¦ hallucination ¦ question ambiguity ¦ knowledge gap | evaluation/ablations/error_analysis.md |
| Prompt engineering variants | Test 3 templates: direct, chain-of-thought, step-back prompting on best retrieval config | 3 additional MLflow runs |

## Week 3 — XAI Implementation (Core XAI Contribution)

Goal: Build the full explainability layer. This is the paper's XAI section and Member 3's biggest contribution.

| Task | Details | Output |
| --- | --- | --- |
| XAI: SHAP on retrieval scores | Use shap.Explainer with Member 2's retrieval_scores as features and faithfulness as target. Compute per-document SHAP values for every query in benchmark. | explainability.py::shap_retrieval_explain() |
| XAI: Token attribution (attention) | Extract LLaMA-3 last-layer attention weights via Ollama logprobs or HuggingFace fallback. Per-generated-token: identify top-3 context spans. Result: (answer_len, context_len) matrix averaged across heads. | explainability.py::attention_attribution() |
| XAI: Explanation vector | Concatenate SHAP values (k-dim) + top attention span positions (fixed-dim) → explanation_vector: np.ndarray. Fixed dimension regardless of document count (pad with zeros). This is what Member 1's XAI consistency monitor ingests. | explainability.py::build_explanation_vector() |
| XAI: Term-level retrieval explanation | Use Member 2's bm25_term_scores() to produce: 'Source 2 retrieved because: metformin (0.82), HbA1c (0.71), glycemic (0.55)' | explainability.py::term_attribution() |
| XAI: Hallucination classifier | Logistic regression on [faithfulness, SHAP_max_score, attention_entropy, retrieval_score_variance] → binary hallucinated/not. SHAP on the classifier itself explains WHY a response was flagged. | explainability.py::hallucination_classifier |
| Streaming CI evaluator | run_ci_eval(): runs 10-question CI benchmark in < 90 seconds. Called by Member 1's GitHub Actions. | ragas_runner.py::run_ci_eval() |
| Temporal evaluation | Run RAGAS on knowledge base snapshots from Weeks 1–4. Show score drift over time. | Figure 3 in paper |

## Week 4 — Paper Writing

| Paper Section | Your Responsibility |
| --- | --- |
| Section 2: Related Work | RAG papers (Lewis et al. 2020, REALM), hybrid retrieval, XAI in clinical NLP (LIME/SHAP on transformers) |
| Section 4.2: RAG Pipeline Design | Chunking strategies, retriever types, reranker, prompt engineering decisions |
| Section 4.3: Evaluation Methodology | RAGAS metrics, benchmark construction, ablation design |
| Section 4.5: Explainable AI Layer | SHAP on retrieval scores, attention attribution, explanation vector construction, hallucination classifier with XAI |
| Table 1 | 9-config ablation results (RAGAS scores + latency) |
| Table 2 | Category-wise results: diagnosis / treatment / drug interactions |
| Table 3 | XAI results: SHAP feature importances per category, hallucination classifier AUC, top attributed terms per query type |
| Section 5: Experimental Results | Tables 1–3, Figure 2 (temporal drift), statistical significance |
| Section 6: Discussion | Why hybrid retrieval wins, clinical trustworthiness via XAI, remaining failure cases |
| Limitations | Attention extraction limits, benchmark bias, SHAP approximation caveats |

## Deliverables Checklist

- evaluation/ragas_runner.py — full eval + run_ci_eval() for CI

- evaluation/benchmarks/qa_pairs.json — 50 medical Q&A pairs

- evaluation/benchmarks/ci_benchmark.json — 10-question CI subset

- evaluation/ablations/run_ablations.py — automated 9-config runner

- evaluation/ablations/results.csv — all metrics across all configs

- evaluation/ablations/significance_test.py

- evaluation/explainability.py — SHAP, attention, explanation vector, term attribution, hallucination classifier

- Paper Sections 2, 4.2, 4.3, 4.5, Tables 1–3, Section 5, 6, Limitations

CLAUDE PROMPT — Member 3 (Paste at the start of every Claude session)

You are an ML research engineer and evaluation expert helping me build the evaluation

and XAI layer for RAGOps — an MLOps system for RAG-based clinical decision support.

## My Role — LLM & Evaluation Lead + XAI Owner

1. RAGAS evaluation: faithfulness, context_recall, answer_relevance, context_precision

2. 50-question medical benchmark (manually curated from PubMed)

3. Ablation runner: 9 configs × 50 questions = 450 evaluations  ← PAPER TABLE 1

4. Statistical significance testing (paired t-tests, Cohen's d)

5. Temporal evaluation (feeds drift detector)

6. Full XAI layer  ← CORE XAI CONTRIBUTION:

- SHAP on retrieval scores

- Attention weight attribution

- Explanation vector construction

- Term-level retrieval explanation

- Hallucination classifier with SHAP

## Tech Stack

Python 3.11 | ragas | shap | transformers (HuggingFace) | LangChain

scipy.stats | pandas | MLflow | LLaMA-3-8B via Ollama

## Interfaces I Rely On (from Member 2)

query(question, config) -> {answer, source_docs, retrieval_scores: List[float], latency_ms}

bm25_term_scores(query, doc) -> {term: score}  ← for term attribution

## Interface I Must Expose

def run_eval(qa_pairs, config) -> dict:  # {faithfulness, context_recall, ...}

def run_ci_eval(config=None) -> dict:    # same, < 90 seconds

def explain(question, source_docs, retrieval_scores) -> dict:

# returns: {shap_values, token_attributions, term_attribution,

#           explanation_vector: np.ndarray, hallucination_risk: float,

#           hallucination_reason: str}

## XAI Implementation Notes

- SHAP: LinearExplainer for classifier, KernelExplainer for black-box

- Attention: last decoder layer, average across heads → (ans_len, ctx_len) matrix

- explanation_vector: fixed-dim (top-k=5 SHAP values padded with zeros)

- MUST be deterministic — set all random seeds before computing

- Flag XAI work: # XAI CONTRIBUTION

- Flag paper results: # PAPER RESULT — TABLE/FIGURE X

## Statistical Testing Rules

Always use paired tests (same 50 questions across configs). Report Cohen's d.

Start each session by asking: which experiment or XAI component am I building today?

MEMBER 4 Data & Frontend Engineer • Two-Phase Role

You have two distinct phases. Phase 1 (Weeks 1–2): Build the PubMed ETL data pipeline — the entire team is blocked until you deliver. Phase 2 (Weeks 3–4): Build the 5-panel Streamlit monitoring dashboard including the XAI explainability panel.

## Week 1 — PubMed ETL Pipeline  (Critical Path)

Goal: Deliver processed PubMed documents by end of Day 5 so the rest of the team can start.

| Task | Details | Output |
| --- | --- | --- |
| PubMed API integration | NCBI E-utilities: esearch + efetch. Search terms: clinical guidelines ¦ drug interactions ¦ diagnosis treatment ¦ RCT. No API key needed for < 3 req/sec | data/pubmed_fetcher.py |
| Fetch volume | Target: 5,000 abstracts minimum. Store raw XML in data/raw/ | data/raw/pubmed_raw.jsonl |
| Text preprocessing | Extract: pmid, title, abstract, pub_date, mesh_terms. Clean HTML, fix encoding, filter < 100 words. text = title + abstract. | data/preprocessor.py |
| DVC setup | Initialize DVC. Track data/raw/ and data/processed/. Remote: Google Drive or local. Commit .dvc files to git. | data/dvc.yaml, .dvcignore |
| Output format | {pmid, title, abstract, text, pub_date, mesh_terms, word_count} | data/processed/pubmed_processed.jsonl |

Delivery contract: By Friday Week 1 — post JSONL location (or DVC pull command), record count, schema, and 5 sample records in team chat.

## Week 2 — Data Quality & Embedding Export

Goal: Ensure data quality and expose embeddings for drift detection.

| Task | Details | Output |
| --- | --- | --- |
| Data quality checks | Distribution of abstract lengths, date range, duplicate detection by PMID, mesh term coverage | data/quality_report.py → quality_report.html |
| Weekly data refresh | Fetch new PubMed abstracts (past 7 days) and append. --days-back param. | data/refresh.py |
| Embedding export | After Member 2 finishes ingestion: get_embeddings() -> np.ndarray (n_docs, 384). Member 1's drift detector calls this. | data/ingest.py::get_embeddings() |
| Dataset statistics | Summary stats for paper: abstract count, date range, medical categories, average length | data/stats.py → paper's Table 0 |
| Incremental ingestion | Add new docs to ChromaDB without re-embedding entire corpus | data/ingest.py::incremental_upsert() |

## Week 3 — 5-Panel Streamlit Dashboard (includes XAI)

Goal: Build the dashboard that makes the RAGOps system visible and publishable as Figure 1.

| Task | Details | Output |
| --- | --- | --- |
| FastAPI: /query endpoint | POST /query → calls rag_pipeline.chain.query() → returns {answer, sources, latency_ms} | serving/api.py |
| FastAPI: /explain endpoint | POST /explain → calls evaluation.explainability.explain(q, docs, scores) → returns full XAI dict. Adds < 1.5s. Validates with Pydantic. | serving/api.py |
| FastAPI: /health endpoint | GET /health → {status, chroma_connected, ollama_connected, explainability_ready} | serving/api.py |
| Panel 1 — Query Interface | Text input → POST /query → display answer. Below: expandable Sources with PubMed links. After answer: auto-call POST /explain → spinner 'Generating explanation...' | dashboard.py Panel 1 |
| XAI Panel 2 — Explainability | Highlighted context (st.markdown with rgba span tags, intensity = attention weight). SHAP bar chart (blue=helpful, red=harmful per doc). Term attribution ranked list. Hallucination risk badge: green/amber/red + reason string. | dashboard.py Panel 2 |
| Panel 3 — Live RAGAS Metrics | Line charts: faithfulness, context_recall, answer_relevance over MLflow runs. Auto-refresh 60s. Pulls via mlflow.search_runs(). | dashboard.py Panel 3 |
| Panel 4 — Drift Alert | PSI score traffic light. Last 5 drift events table. explanation_consistency_score alongside PSI. Last refresh timestamp. | dashboard.py Panel 4 |
| Panel 5 — Experiment Comparison | Two MLflow run dropdowns → side-by-side bar chart of RAGAS + explanation_consistency_score. Compare retrieval configs. | dashboard.py Panel 5 |

## Week 4 — Paper Writing + Polish

| Paper Section | Your Responsibility |
| --- | --- |
| Section 3.1: Data Pipeline | PubMed ETL design, DVC versioning, dataset statistics |
| Figure 1 | Screenshot/diagram of the 5-panel Streamlit dashboard |
| Dataset description (Table 0) | Dataset statistics: record count, date range, categories, average length |

Other tasks: Polish dashboard (loading spinners, error states). Write DATA_CARD.md. Final dataset DVC push.

## Deliverables Checklist

- data/pubmed_fetcher.py — NCBI API with checkpointing + exponential backoff

- data/preprocessor.py — cleaning + formatting

- data/refresh.py — weekly incremental fetch (--days-back param)

- data/quality_report.py — data quality analysis

- data/ingest.py — get_embeddings() + incremental_upsert()

- data/processed/pubmed_processed.jsonl — 5,000+ records

- data.dvc + dvc.yaml — versioned data pipeline

- serving/api.py — FastAPI with /query, /explain, /health

- serving/dashboard.py — 5-panel Streamlit app including XAI explainability panel

- Paper Section 3.1, Figure 1, Table 0

CLAUDE PROMPT — Member 4 (Paste at the start of every Claude session)

You are a data engineer and full-stack Python developer helping me build the data pipeline

and monitoring dashboard for RAGOps — a clinical decision support RAG system.

## My Role — Two Phases

PHASE 1 (Weeks 1-2): PubMed ETL  ← CRITICAL PATH, everyone blocked until I deliver

PHASE 2 (Weeks 3-4): 5-panel Streamlit dashboard + FastAPI (includes XAI panel)

## Tech Stack

Python 3.11 | NCBI E-utilities API | DVC | Streamlit | FastAPI + Uvicorn

Plotly | MLflow Python client | ChromaDB client | sentence-transformers

## Phase 1 — Output Contract (strict, team depends on this)

File: data/processed/pubmed_processed.jsonl

Each line: {pmid, title, abstract, text, pub_date, mesh_terms, word_count}

Target: 5000+ records by Friday Week 1

Expose: get_embeddings() -> np.ndarray (n_docs, 384)

Expose: incremental_upsert(new_docs: list) -> int

## Phase 2 — FastAPI Endpoints

POST /query   → calls rag_pipeline.chain.query()

POST /explain → calls evaluation.explainability.explain()  ← XAI

→ import: from evaluation.explainability import explain

GET  /health  → {status, chroma_connected, ollama_connected, explainability_ready}

## Phase 2 — 5-Panel Dashboard

Panel 1: Query interface + auto-trigger POST /explain after answer

Panel 2: XAI panel — highlighted context (rgba spans) + SHAP bar chart

+ term attribution + hallucination risk badge  ← XAI

Panel 3: Live RAGAS metrics (Plotly line charts, auto-refresh 60s)

Panel 4: Drift alert (PSI + explanation_consistency_score traffic lights)

Panel 5: Experiment comparison (MLflow run dropdowns + bar charts)

## XAI Panel Rendering Notes

Highlighted context: st.markdown with inline spans:

<span style='background-color: rgba(255,165,0,{weight})'>{text}</span>

weight = normalised attention score (0.0 to 1.0)

SHAP bar chart: blue for positive values, red for negative (standard SHAP convention)

XAI panel MUST render gracefully if /explain returns error: show 'Explanation unavailable'

## ETL Code Rules

- Checkpointing: save progress every 100 records to checkpoint.json

- Exponential backoff on NCBI API retries (max 3 req/sec)

- XML parsing: always use .find() with None checks (structure is inconsistent)

Start each session by asking: am I in Phase 1 (ETL) or Phase 2 (dashboard)?

# Cross-Team Interface Summary

Every function one member exposes to another. Agree on these contracts in Week 1 to prevent integration hell.

| Provider | What | To whom | Format |
| --- | --- | --- | --- |
| Member 4 | pubmed_processed.jsonl | Member 2 | JSONL, 5000+ records |
| Member 4 | get_embeddings() | Member 1 | np.ndarray (n, 384) |
| Member 2 | query(question, config) | Members 1 & 3 | {answer, source_docs, retrieval_scores, latency_ms} |
| Member 2 | bm25_term_scores(query, doc) | Member 3 | {term: score} dict for XAI attribution |
| Member 3 | run_eval(qa_pairs, config) | Member 1 | {faithfulness, context_recall, ...} |
| Member 3 | run_ci_eval(config) | Member 1 (CI) | Same structure, < 90 seconds |
| Member 3 | explain(q, source_docs, scores) | Members 1 & 4 | {shap_values, explanation_vector, hallucination_risk, ...} |
| Member 1 | drift_report.json | Member 4 (dashboard) | JSON with PSI + timestamps |
| Member 1 | explanation_consistency_score | Member 4 (dashboard) | Via mlflow.search_runs() |
| Member 1 | MLflow experiment runs | Member 4 (dashboard) | Via mlflow.search_runs() API |

# Shared Team Norms

- Daily standup (async, GitHub Discussions): What I finished / What I'm doing today / Any blocker

- PR rule: Every PR needs at least one teammate review before merge to main

- MLflow run naming: {initials}-{component}-{date} e.g. RS-drift-2024-01-15

- Config file: All thresholds + model names in config.yaml. XAI thresholds: xai.hallucination_risk_threshold, xai.explanation_consistency_min

- Code comment conventions: # PAPER CONTRIBUTION for novel MLOps work  |  # XAI CONTRIBUTION for explainability  |  # PAPER RESULT — TABLE X for result-generating code

- Paper authorship order: Member 1 (lead — infra + drift detection)  |  Member 3 (evaluation + XAI)  |  Member 2 (pipeline + ablations)  |  Member 4 (data + serving)

- Target venues: IEEE ICHI (Health Informatics)  |  ACL Clinical NLP Workshop  |  MLSys Workshop — XAI angle opens the first two which are more prestigious than the original targets